Student guide – Final Report APT project (Phase 2)

1. Final report APT project

The purpose of this report is for you to describe the most relevant aspects of your APT Project. It is important that you justify the decisions you had to make throughout the process. Below, you will find several sections that you must complete with the requested information, which provide a summary of your APT project and its main results.

| Proyect Name | PedidosCD |
| --- | --- |
| Performance Area(s) | Software Development, IT Project Management, Software Quality Assurance, Analysis and Evaluation of IT Solutions. |
| Competencies | - Perform certification testing of both products and processes using industry-defined best practices. - Manage IT projects, offering decision-making alternatives aligned with the organization’s requirements. - Develop software solutions using techniques that systematize the development and maintenance process, ensuring that objectives are met. - Implement integrated systematic solutions to automate and optimize business processes according to the organization’s needs. |

| Contents of the Final Report |  |
| --- | --- |
| 1. APT Project Relevance | - The project is oriented toward the Chilean company Carnes Darras, an organization with a long-standing history that currently faces limitations in its administrative processes due to outdated systems, particularly in areas such as client invoicing, sales recording, and merchandise reception. - The proposal seeks to modernize these processes through the implementation of a mobile application that streamlines internal management and increases the accuracy of the recorded information. - Since this is an administrative-use system, the impact directly affects the company’s operational efficiency: reduced invoicing times, improved sales control, and greater traceability of completed operations. This will allow activities that currently require considerable time to be executed in approximately half that time, with centralized and up-to-date access for all involved areas. - In terms of contribution, the project supports both the optimization of Carnes Darras’ internal operations and the strengthening of professional practice in the field of digitalization and process automation, which are key needs in today’s business environment. |
| 2. Objectives | ### General Objective ### Develop a mobile application for the company Carnes Darras that modernizes and optimizes the processes of ordering, preparation, invoicing, and report generation, ensuring greater operational efficiency, traceability, and accessibility of information. ### Specific Objectives ### Implement a module for order registration that centralizes information in a database accessible to the user. ### Develop a preparation management module that records box weights, calculates totals, and facilitates order organization. ### Implement a system for generating and downloading sales invoices. ### Generate daily reports in Excel format and store them in the company’s shared folder. ### Ensure software quality through validation testing and process certification. ### Manage the project by applying good practices in IT project management, considering time, scope, and available resources. |
| 3. Metodology | The project was approached using the agile SCRUM methodology, as it allows continuous integration of the client throughout development. This was particularly useful because the end users are not familiar with modern technologies and require frequent review of progress to reduce resistance to change. Clear roles were defined for team members: - Jesús Delgado: Documentation lead, Front-end development, and Quality Assurance (QA). - Marcelo Darras: Project manager, Back-end development, and documentation support. Work was organized into biweekly sprints, with remote follow-up meetings, backlog management, and planning through Trello. This methodology enabled prioritization of deliverables, management of changes, and maintenance of a constant workflow throughout the development process. |
| 4. Development | Stages/Activities of the APT Project The development of the APT Project was structured using the SCRUM agile methodology, organizing the work into biweekly sprints, using Trello as the management tool, and conducting remote follow-up meetings. The main stages of the project were: 1. Problem Identification and Analysis - Initial meetings with the client (Carnes Darras). - Identification of critical processes: ordering, preparation, invoicing, and reporting. - Definition of the minimum viable product (MVP). 2. Functional and Technical Design - Construction of the Product Backlog. - Prioritization of user stories using scoring. - Architecture design: Ionic + Django REST + database. - Flowcharts and data model definition. 3. Frontend Development (Ionic + Angular) - Implementation of main views (Home, Orders, Preparation, Invoicing, Reports). - Responsive design, navigation, and state management. - Reactive forms and validations. - Integration with Axios for API consumption. 4. Backend Development (Django REST Framework) - Creation of models and relationships. - Serializers for data validation and formatting. - Views and endpoints for full CRUD functionality. - Generation of invoices in PDF format. - Service for exporting daily reports in Excel. 5. Front–Back Integration - Routing configuration and API consumption. - Token handling and authentication. - Testing of the complete flow: order → preparation → invoicing → reporting. 6. Testing, Adjustments, and Internal Deployment - Functional testing on desktop and mobile. - APK generation and connection via ZeroTier VPN. - Bug fixing, refactoring, and code cleanup. Facilitators and Difficulties Facilitators - Previous experience working together, which improved communication and task distribution. - Knowledge acquired during professional internships, especially in backend development, frontend development, and agile methodologies. - Use of tools that facilitated remote collaboration: Trello, GitHub, VS Code Live Share, and ZeroTier for mobile testing. Difficulties - Remote coordination: schedule differences and lack of periodic updates, which delayed specific tasks. - Learning curve when integrating new technologies (Ionic + Django REST) and working with a different database. - Technical issues during front–back integration, especially with CORS, tokens, and permissions. Adjustments Made - A system of scheduled meetings and brief progress reports was implemented to improve communication and avoid delays. - The integration with NUBOX was not implemented during this phase due to its tax complexity and available time. Instead, an internal invoice generation module was developed to meet the main MVP requirement. - Frontend modules were refactored to improve maintainability and clarity before producing the final mobile version. |
| 5. Evidence | The selected evidence clearly demonstrates the work carried out during the various stages of the APT Project and reflects both the technical process and the methodological management applied through SCRUM. Each document contributes relevant information for understanding the progress, decisions, and results obtained. Documents included as evidence - INFORME Proyecto para Ágil (completo) - Product Backlog Sprint BurnDown (completo) - Plantilla Historias Usuario (Completo con correcciones) - PMOInformatica Plantilla de Product Backlog (completo con correcciones) - PMOInformatica Plantilla de Sprint Backlog (completo con correcciones) - Retrospectiva de cada sprint - Retrospectiva del proyecto - Plan de pruebas / cierre del plan de pruebas - Control de riesgos - Desarrollo del proyecto - Plan de capacitación - Manuales de usuario - DAS-Documento Arquitectura Sistema (completo) - Modelo de base de datos Together, these pieces of evidence present a comprehensive overview of the project’s development, from initial planning to the final delivery of the functional product. |
| 6. Interests and Professional Projections | The APT Project provided an opportunity to gain real experience in building and preparing a system for eventual deployment, simulating a production environment through the use of a VPN for mobile testing. This process enabled a practical understanding of how a backend and frontend communicate, as well as their relevance in a fully integrated technological solution. After completing the project, our professional interests remain aligned with the areas in which we worked during development: - Backend Development - Frontend Development - Project Management - Quality Assurance The experience strengthened our preferences and validated that these roles match our abilities and long-term interests. Regarding future aspirations, we would like to explore fields related to artificial intelligence, data science, and video game development as potential avenues for technological specialization. Finally, after completing this APT project, we envision ourselves professionally as software developers or IT project managers—roles in which we actively participated and that represent a natural path for our future career growth. |