Student Guide - Project Development APT (Phase 2)

Phase 2

1. Project APT Progress Summary

Below, you will find various fields that you must complete with the requested information.

| Project APT Progress Summary | Progress has been made as expected so far. The following activities have been completed: - Frontend: User registration, login, password reset, home screen, order creation, order modification, and the option to add weights to orders. - Backend: User creation, login with token generation, and password recovery via email code. |
| --- | --- |
| Objectives | - Implement an order registration module that centralizes information in a user-accessible database. - Develop a preparation management module that records box weights, automatically calculates totals, and facilitates order organization. - Integrate the system with the NUBOX API for automatic invoicing and SII registration. - Generate daily Excel sales reports and store them in the company’s shared folder. - Ensure software quality through validation and process certification tests. - Manage the project according to available time and resources, applying best IT management practices. |
| Methodology | We will address the problem using the agile SCRUM methodology, as, in the context of our project, it is much more effective to constantly include the client in the development process. This is particularly important because most of our clients are adults not deeply familiar with technology, which makes resistance to change quite high. Team roles and responsibilities: - Jesús Delgado: Documentation Lead, Front-end Development, QA - Marcelo Darras: Project Manager, Back-end Development, Documentation |
| Progress Evidence | - Agile methodology report - User stories - Product Backlog - Sprint Backlog - Risk Analysis - Product backlog story points - Application source code (latest update) |

2. Project APT Work Plan Monitoring

Carefully examine your work plan, focusing especially on the progress status and any necessary adjustments.

| Project APT Work Plan |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Competency | Activity / Task | Description | Resources | Duration | Responsible | Observations | Progress Status |
| Provide IT solutions by analyzing processes in accordance with organizational requirements (Disciplinary). | Requirements gathering (mockups, client meetings, product backlog). | Meetings with the client to identify initial requirements. Once validated, preliminary mockups and a Product Backlog are created to guide sprint planning. | Prototyping tools, Google Meet, Trello | 1 week | Jesús Delgado, Marcelo Darras | Risk: unclear requirements definition. Facilitator: direct communication and early validation. | Completed |
| Build the architectural model of a system solution that supports business processes according to requirements and industry standards (Disciplinary). | Database and application architecture design. | Definition of the data model through entity-relationship diagrams and table normalization, while establishing a scalable and maintainable architecture. | MySQL, Draw.io | 1 week | Jesús Delgado, Marcelo Darras | Risk: requirement changes may affect design. Facilitator: clear documentation and scalable design. | Completed |
| Develop software solutions using standardized techniques ensuring objective achievement (Disciplinary). | Mobile interface design (validated mockups). | Construction of high-fidelity user interfaces based on validated mockups to ensure usability before implementation. | Canva | 1 week | Jesús Delgado, Marcelo Darras | Risk: additional iterations may be required. Facilitator: early-stage usability feedback. | Completed |
| Implement comprehensive system solutions to automate or optimize business processes (Disciplinary). | Environment setup (repository, frameworks, dependencies). | Preparation of the development environment, including configuration of repositories, frameworks, and dependencies for efficient collaboration. | GitHub/GitLab | 1 week | Jesús Delgado, Marcelo Darras | Risk: library or framework incompatibilities. Facilitator: prior experience and good practices. | Completed |
| Perform certification testing using industry best practices (Disciplinary). | Sprint 1: System access module implementation. | Includes login, registration, RUT and password validation, user database connection, password recovery via email, and code verification. | Repository, IDE, frameworks | 2 weeks | Jesús Delgado, Marcelo Darras | Risk: database or validation errors could delay progress. Facilitator: continuous testing. | Completed |
| Develop large-scale data transformation for business insight (Disciplinary). | Sprint 2: Order management functionalities. | Implementation of order registration, editing, deletion, and search filters by client or ID. | Repository, IDE, frameworks | 3 weeks | Jesús Delgado, Marcelo Darras | Risk: data consistency when editing/deleting. Facilitator: backend/frontend validations. | Completed |
| Build programs and routines to meet organizational requirements using market technologies (Disciplinary). | Sprint 3: Billing integration. | Includes recording box weights, calculating totals, invoicing orders, integrating with the Nubox API for SII validation, and managing invoice display and confirmation. | Repository, IDE, frameworks | 3 weeks | Jesús Delgado, Marcelo Darras | Risk: third-party dependency (Nubox). Facilitator: documentation and controlled testing. | Pending |
| Develop large-scale data transformation for decision-making (Disciplinary). | Sprint 4: Reporting and analytics. | Automatic generation of daily sales reports, Excel export, centralized storage, email sending, push notifications, dashboard with charts and filters, and real-time updates. | Repository, IDE, frameworks | 2 weeks | Jesús Delgado, Marcelo Darras | Risk: real-time data synchronization. Facilitator: modular design and monitoring tools. | Pending |
| Perform quality assurance tests (Disciplinary). | QA testing. | Unit, integration, and user tests to ensure software quality and requirement compliance. | Postman, Selenium, JUnit/PyTest | 1 week | Jesús Delgado, Marcelo Darras | Risk: unforeseen bugs. Facilitator: detailed testing plan. | Pending |
| Develop secure software and ensure compliance (Disciplinary). | Final adjustments and optimization. | Fixes from QA, security improvements, performance optimization, and client-requested adjustments. | IDE, monitoring tools | 1 week | Jesús Delgado, Marcelo Darras | Risk: limited time for fixes. Facilitator: prioritize critical fixes. | Pending |
| Manage IT projects offering decision-making alternatives (Disciplinary). | Technical documentation and user manual. | Preparation of technical documentation and user manuals for better system understanding and usability. | Word, GitHub | 1 week | Jesús Delgado, Marcelo Darras | Risk: poor time management may cause delays. Facilitator: shared documentation tasks. | Pending |
| Project closure. | Final delivery. | Final product presentation, documentation delivery, deployment, and client feedback. | Final report, demo, repository | 1 week | Jesús Delgado, Marcelo Darras | Risk: dependent on previous stages. Facilitator: good planning and communication. | Pending |

3. Adjustments Based on Monitoring

Reflect on your work plan observations. Analyze planned activities, identify facilitators and obstacles, and explain how they were or will be addressed. Finally, specify any adjustments made to the work plan as a result of this analysis.

Facilitating and hindering factors: Some factors that facilitated the project’s progress were that both team members had previously worked together, establishing an effective workflow. Additionally, the knowledge each acquired during their professional internships contributed positively. The main difficulty was communication. Since most work was done remotely, there was limited direct interaction, leading to delays and missing updates. This issue was resolved through periodic meetings and update agreements.

Adjusted or removed activities : No activities were adjusted or removed; all remain unchanged, including those not yet completed.

Activities not started or delayed : The activities that have not yet started correspond to Sprint 3 and 4, covering the billing and reporting functionalities.